## Slide 1: Banking Management System
Members:
Nischit Jha
Prabesh Shakya
Rajin Maharjan
Rohit Rai
Date: 28/6/2025
Course: BCA, 2nd Sem

## Slide 2: Objectives:
Create a simple banking system
Learn to use different library functions
Implement basic customer banking features such as:
i) Account creation ii) Account deletion
iii)Balance Check iv) View transaction history
v)Admin Approve/Deny large fund transfer
Implement different C features: loops, conditionals, functions, structures, file handling.

## Slide 3: Summary
The project is about a Simple Banking System developed using C programming language. It aims to simulate a banking system with features such as account creation/deletion, balance withdrawal, view transaction history.

## Slide 4: Chosen Methodology
Requirement Analysis
System Design
Software Development
Software Testing
Deployment
Waterfall model used:

## Slide 5: Progress made
Created Customer module with different features:
Account creation
Customer Login Window
Welcome Menu
Deposit Service
Withdraw Service
View Transaction History

## Slide 6: Challenges faced
File handling issues
Avoiding duplicate entries
Handling transaction logic
Time Management
Learning about different new library functions
Designing clean modular functions with limited C knowledge

## Slide 7: Plan for remaining work
Create Admin module
View customers transactions
Add/Delete Customer info
Approve/Deny large transaction
Polish the program

## Slide 8: Conclusion
Development of Simple Banking System allowed us to learn about teamwork, about various functions of C and how to use them, we also improved our ability to debug and identify errors more effectively. The development also helped to create a foundation for future projects.

## Slide 9: Thank You!